PRODUCT & ENGINEERING PLAN

AI-Powered Debt Management Platform

CIBIL-Integrated Free Debt Assessment & Financial Advisory for India

Web Platform  |  Phase 1 Blueprint  |  March 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary & Vision

2. Market Opportunity & Competitive Landscape

3. Platform Overview & Core Value Proposition

4. User Journey & Flow Architecture

5. Feature Specification (MVP & Beyond)

6. CIBIL & Credit Bureau Integration

7. AI Debt Analysis Engine

8. Technology Architecture & Stack

9. Data, Security & Regulatory Compliance

10. Monetization & Business Model

11. Development Roadmap & Sprint Plan

12. Team & Resource Requirements

13. Key Metrics & KPIs

14. Risk Assessment & Mitigations

15. Budget Estimation

# 1. Executive Summary & Vision

This document outlines the complete product and engineering plan for building an AI-powered Debt Management Platform targeting the Indian consumer market. The platform enables users to submit their PAN and Aadhaar details, automatically fetch their CIBIL credit report, and receive a comprehensive AI-generated debt analysis with actionable repayment strategies.

## 1.1 Vision Statement

Empower every Indian borrower to understand, optimize, and eliminate their debt through intelligent technology, free credit insights, and expert advisory — making financial freedom accessible to all.

## 1.2 Problem Statement

Over 300 million Indians carry active loans, yet most lack visibility into their total debt exposure, interest costs, and optimal repayment strategies. Existing solutions like DebtZero charge subscription fees and rely on manual data entry. There is no free, automated platform that fetches credit reports directly, performs AI-driven financial analysis, and connects users with expert loan restructuring services.

## 1.3 Solution Summary

- Free Tier: User registers with mobile/Gmail, submits PAN + Aadhaar, and gets auto-fetched CIBIL report with full AI debt analysis — completely free.

- Premium Advisory: In-person consultation service where financial experts negotiate with banks to reduce interest rates, consolidate loans, and create custom repayment plans.

## 1.4 Key Differentiators vs DebtZero

| Dimension | DebtZero | Our Platform |
| --- | --- | --- |
| Pricing | ₹200/month subscription | 100% FREE debt assessment |
| Data Entry | Manual loan/EMI input | Auto-fetch via CIBIL API |
| AI Analysis | EMI optimizer + AI coach | Full debt analysis with graphs, calculators, and scenario modeling |
| Credit Report | Not integrated | CIBIL report fetched and displayed with highlighted debts |
| Expert Advisory | Not offered | In-person consultation + bank negotiation service |
| Platform | Android app (iOS coming) | Web-first (mobile responsive), app later |

# 2. Market Opportunity & Competitive Landscape

## 2.1 Market Size

- Total Active Loan Accounts in India: ~800 million+ accounts across personal loans, home loans, auto loans, credit cards, and BNPL.

- Digital Lending Market: Projected at USD 350 billion in 2023, growing rapidly to USD 515 billion by 2026.

- CIBIL Registered Individuals: Over 600 million unique individuals with credit histories.

- Target Addressable Market: Urban and semi-urban salaried professionals (25–45 age group) with 2+ active loans. Estimated 80–100 million individuals.

## 2.2 Competitive Landscape

- DebtZero — Mobile app, paid subscription model, manual data entry, no credit report integration.

- CRED — Focuses on credit card management and rewards; not a debt elimination tool.

- BankBazaar / PaisaBazaar — Loan marketplaces; they sell loans, not help eliminate them.

- IndMoney / ET Money — Investment + expense trackers; debt management is secondary.

No existing platform combines free CIBIL integration, AI debt analysis, and expert in-person consultation. This is a clear whitespace opportunity.

# 3. Platform Overview & Core Value Proposition

## 3.1 Platform Architecture Summary

The platform is a web-first responsive application. Users register for free and the system automates credit report retrieval, debt analysis, and advisory recommendations. The core loop is: Register → Verify Identity (PAN + Aadhaar) → Fetch CIBIL → AI Analysis → Free Report → Upsell Expert Consultation.

## 3.2 Core Value Propositions

For End Users

- Free, instant access to their CIBIL credit report with visual highlights of all debts.

- AI-generated debt-free timeline showing exactly how long it will take to become debt-free.

- Interactive calculators for extra payment scenarios and loan refinancing simulations.

- Personalized repayment strategy (avalanche, snowball, or hybrid).

- Graphs showing interest saved, payment timelines, and loan comparisons.

- Option to connect with human financial experts for in-person consultations.

For The Business

- High-quality, verified lead generation (users submit PAN + Aadhaar = high intent).

- Monetization through premium advisory, referral commissions from partner banks, and lead generation.

- Data moat — aggregated (anonymized) debt behavior data for market intelligence.

# 4. User Journey & Flow Architecture

## 4.1 End-to-End User Flow

Step 1: Landing & Registration

- User lands on the homepage via organic search, paid ads, or social media campaigns.

- Clear headline: “Get Your Free AI Debt Analysis — Know Exactly When You’ll Be Debt-Free.”

- Registration options: Mobile number with OTP verification OR one-tap Google/Gmail signup.

- Mandatory registration before accessing any analysis (captures all leads).

Step 2: Identity Verification & Consent

- User enters PAN number, Aadhaar number, full name, date of birth, and mobile number linked to CIBIL.

- System triggers Aadhaar OTP verification via UIDAI e-KYC.

- User provides explicit consent for CIBIL report fetch (mandatory per RBI and DPDP Act 2023).

- Consent is recorded and stored with timestamp, IP address, and session ID.

Step 3: CIBIL Report Fetch & Parsing

- System calls CIBIL/TransUnion API via approved provider (e.g., Surepass, Decentro, IDSPay).

- Full credit report is retrieved as JSON, parsed, and stored securely in encrypted format.

- All active loans, credit cards, BNPL accounts, and past due accounts are extracted.

- Data extracted includes: Loan number, lender name, loan type, sanctioned amount, outstanding balance, EMI amount, tenure, interest rate, disbursement date, and DPD (Days Past Due) status.

Step 4: CIBIL Report Display

- Full credit report rendered in an intuitive dashboard with color-coded debt highlights.

- Red flags for delinquent accounts, overdue EMIs, and high utilization credit cards.

- Summary cards showing: Total Debt, Monthly EMI Burden, Credit Score, and Number of Active Loans.

- Detailed breakdown table with all loan accounts and their key metrics.

Step 5: AI Debt Analysis Report Generation

- AI engine processes all extracted debt data and generates a personalized report.

- Report includes: Debt-free timeline projection, repayment priority order, interest savings calculation, extra payment impact simulator, and loan consolidation/refinance recommendations.

- Interactive graphs for visual representation of repayment scenarios.

- Downloadable PDF version of the complete report.

Step 6: Upsell — Expert Consultation Offer

- After viewing the free report, user is presented with the premium advisory service offer.

- In-person or video consultation with a certified financial advisor.

- Services include: Bank negotiation for lower interest rates, loan consolidation facilitation, debt restructuring, and ongoing financial coaching.

- Clear pricing display with testimonials and success stories.

# 5. Feature Specification (MVP & Beyond)

## 5.1 MVP Features (Phase 1 — Weeks 1–12)

| Feature Module | Details | Priority |
| --- | --- | --- |
| User Registration | Mobile OTP + Google OAuth signup; mandatory for all users. | P0 — Critical |
| KYC & Identity Verification | PAN verification API + Aadhaar e-KYC with OTP; explicit consent capture. | P0 — Critical |
| CIBIL Report Fetch | Automated CIBIL API integration via Surepass/Decentro; full report retrieval as JSON. | P0 — Critical |
| Credit Report Dashboard | Visual display of CIBIL report: score, all loans, credit cards, BNPL, DPD status with color coding. | P0 — Critical |
| AI Debt Analysis Report | Debt-free timeline, repayment strategies (snowball/avalanche), interest savings, and extra payment scenarios. | P0 — Critical |
| Interactive Calculators | EMI calculator, extra payment simulator, loan refinance comparison calculator. | P1 — High |
| Graphs & Visualizations | Debt payoff timeline chart, interest vs principal breakdown, monthly cash flow graph. | P1 — High |
| PDF Report Download | Generate and download full AI analysis as a branded PDF. | P1 — High |
| Expert Consultation CTA | In-app booking flow for paid in-person/video consultations with financial advisors. | P1 — High |
| Admin Dashboard | User management, consultation bookings, lead pipeline, and analytics. | P1 — High |

## 5.2 Post-MVP Features (Phase 2 — Weeks 13–24)

- AI Money Coach chatbot with conversational financial advice (similar to DebtZero’s AI Coach feature).

- EMI Optimizer engine that calculates optimal payment priority across all loans to save maximum interest.

- Income and Expense Tracking with category-wise breakdowns and overspending alerts.

- Financial Goal Setting with progress tracking (emergency fund, home purchase, debt-free date).

- Due Date Reminders via SMS, email, and WhatsApp push notifications.

- Spend Blocker / Impulse Purchase Prevention tool with 24-hour wait timers.

- Partner Bank Integration for one-click loan refinancing applications.

- Multi-bureau support (Experian, Equifax, CRIF High Mark) for comprehensive credit view.

# 6. CIBIL & Credit Bureau Integration

## 6.1 Integration Architecture

The platform will not directly interface with TransUnion CIBIL. Instead, it will use an authorized third-party CIBIL API provider. This approach is recommended because direct CIBIL membership requires FinTech companies to meet stringent eligibility criteria including a minimum net worth of ₹2 crores, 3+ years of experience in information processing, and RBI registration as a Specified User.

Recommended API Providers

| Provider | Key Features | Pricing Model | Integration |
| --- | --- | --- | --- |
| Surepass | CIBIL + Equifax + Transunion; sandbox testing; 300+ verification APIs | Per-API-call pricing; volume discounts | REST API; JSON response; SDKs for Node.js, Python |
| Decentro | Multi-bureau; KYC stack included; Account Aggregator support | Pay-per-use; tiered plans | REST API; webhooks; sandbox |
| IDSPay | Real-time CIBIL + fraud detection; NBFC focused | Custom enterprise pricing | REST API; real-time auth |

## 6.2 Data Points Extracted from CIBIL Report

- Credit Score: 3-digit CIBIL score (300–900 range) with rating interpretation.

- Active Loan Accounts: Loan number, lender name, loan type (home/personal/auto/education), sanctioned amount, outstanding balance, EMI amount, interest rate, tenure remaining, disbursement date, account status.

- Credit Card Accounts: Card number (masked), issuer, credit limit, current balance, utilization percentage, minimum due, payment history.

- BNPL Accounts: Provider, outstanding amount, repayment schedule.

- DPD (Days Past Due): Payment delinquency history per account, flagged with severity levels.

- Enquiry History: Recent credit enquiries by lenders with dates and purpose.

- Written-off / Settled Accounts: Historical defaults and settlements.

## 6.3 Consent & Compliance Requirements

- Explicit, informed, and freely given consent from the user before any CIBIL data fetch (mandated by RBI and DPDP Act 2023).

- Consent text must clearly state: what data is being fetched, who is fetching it, the purpose of fetching, and the retention period.

- Consent must be recorded with: user ID, timestamp, IP address, consent version number, and consent text hash.

- Users must have the right to withdraw consent and request data deletion at any time.

- CIBIL data must be stored encrypted (AES-256) within Indian data centers only.

# 7. AI Debt Analysis Engine

## 7.1 Analysis Components

The AI engine takes the parsed CIBIL data as input and generates a comprehensive, personalized debt analysis report. The report is designed to be visually rich (graphs, charts, progress bars) and actionable (specific recommendations with numbers).

Component 1: Debt Snapshot Summary

- Total outstanding debt across all accounts.

- Total monthly EMI burden vs estimated monthly income.

- Debt-to-Income (DTI) ratio with health indicator (green/yellow/red).

- Number of active loans by category (pie chart).

- Credit utilization percentage across all credit cards.

Component 2: Debt-Free Timeline Projection

- Baseline scenario: Projected debt-free date if user continues paying only minimum/current EMIs.

- Accelerated scenario: Debt-free date if user pays X% extra per month (user-adjustable slider).

- Graph: Interactive line chart showing outstanding debt reduction over time for both scenarios.

Component 3: Repayment Strategy Recommendations

- Avalanche Method: Pay highest-interest debt first. Shows total interest saved vs current approach.

- Snowball Method: Pay smallest balance first. Shows psychological wins and momentum.

- Hybrid/Custom: AI recommends an optimized blend based on user’s specific loan portfolio.

- Side-by-side comparison table: Total interest paid, time to debt-free, and monthly payment allocation for each strategy.

Component 4: Extra Payment Impact Simulator

- Interactive calculator: User inputs an additional monthly payment amount.

- System recalculates: New debt-free date, total interest saved, months shaved off, and which loan to apply the extra payment to.

- Graph: Before vs after comparison bar chart.

Component 5: Loan Refinancing / Consolidation Analysis

- For each active loan, compare current interest rate against market benchmark rates.

- If a lower rate is available: Calculate potential savings from refinancing.

- Loan consolidation scenario: What if all high-interest loans were consolidated into one lower-rate loan? Show combined EMI, total interest saved, and new timeline.

- This section serves as the natural upsell point to the expert consultation service.

Component 6: Credit Health Assessment

- CIBIL Score interpretation with actionable improvement tips.

- Credit utilization analysis with recommendations to optimize.

- Payment history assessment with DPD flags and impact explanation.

- Credit mix analysis and diversification suggestions.

## 7.2 AI Technology Stack

- LLM Integration: Use OpenAI GPT-4 or Anthropic Claude API for generating the narrative analysis text (personalized advice, explanations, and recommendations).

- Financial Calculation Engine: Custom Python/Node.js module for all financial math (amortization schedules, NPV calculations, IRR, loan comparisons). This must be deterministic and auditable — never rely on LLM for financial calculations.

- Charting Library: Recharts (React) or Chart.js for interactive front-end visualizations.

- PDF Generation: Puppeteer or React-PDF for generating downloadable branded reports.

# 8. Technology Architecture & Stack

## 8.1 High-Level Architecture

The platform follows a modern microservices-oriented architecture with clear separation between the frontend, API gateway, core services, and third-party integrations.

Architecture Layers

- Presentation Layer: Next.js (React) with Tailwind CSS for a responsive web application. Server-side rendering for SEO. Progressive Web App (PWA) capabilities for mobile-like experience.

- API Gateway: Node.js with Express or Fastify. Handles authentication, rate limiting, request routing, and API versioning.

- Core Services: Authentication Service (OTP + OAuth), KYC Service (PAN/Aadhaar verification), CIBIL Integration Service (credit report fetch and parse), AI Analysis Engine (debt analysis generation), Consultation Booking Service, Notification Service (SMS/Email/WhatsApp).

- Data Layer: PostgreSQL for relational data (users, consultations, consents). Redis for caching and session management. MongoDB for storing parsed credit report documents (semi-structured data).

- Infrastructure: AWS India (Mumbai region) or Google Cloud India for DPDP compliance. Docker + Kubernetes for containerization. Terraform for infrastructure as code.

## 8.2 Detailed Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14+, React 18, Tailwind CSS, Recharts, Framer Motion | SSR for SEO, fast dev speed, excellent charting ecosystem |
| Backend API | Node.js (Fastify) or Python (FastAPI) | High performance, async I/O, excellent TypeScript/Python ecosystem |
| Authentication | Firebase Auth OR custom JWT with OTP (MSG91/Twilio) + Google OAuth | Firebase for speed; custom for control |
| Database | PostgreSQL (primary), MongoDB (credit reports), Redis (cache) | Relational integrity + document flexibility + speed |
| KYC APIs | Surepass or Decentro (PAN + Aadhaar + CIBIL) | Single vendor for all identity and credit bureau APIs |
| AI/LLM | OpenAI GPT-4 API or Anthropic Claude API | Narrative generation; not used for calculations |
| Notifications | MSG91 (SMS), SendGrid (email), WhatsApp Business API | Indian SMS coverage, reliable email delivery |
| Hosting | AWS Mumbai (EC2/ECS/RDS) or GCP India | DPDP Act compliance (data residency in India) |
| CI/CD | GitHub Actions, Docker, Terraform | Automated testing, deployment, and infra management |
| Monitoring | Sentry (errors), Grafana + Prometheus (infra), Mixpanel (analytics) | Full observability stack |

# 9. Data, Security & Regulatory Compliance

## 9.1 Regulatory Framework

Operating a platform that handles PAN, Aadhaar, and CIBIL data in India requires strict compliance with multiple regulations:

- Digital Personal Data Protection (DPDP) Act, 2023: Mandates explicit consent, data minimization, purpose limitation, data localization within India, and right to erasure. Non-compliance can result in fines up to ₹250 crore.

- Credit Information Companies (Regulation) Act, 2005 (CICRA): Governs access to credit data. FinTech companies can now access CIBIL data as Specified Users per the 2021 amendment, subject to eligibility criteria.

- RBI Digital Lending Guidelines (2022): Mandates transparency in lending practices, direct disbursement/repayment, and data privacy. While your platform is not a lender, advisory services linking to lending products must comply.

- Information Technology Act, 2000 (Section 43A): Mandates reasonable security practices for handling sensitive personal data. Compensation up to ₹5 crore for negligence.

- Aadhaar (Targeted Delivery of Financial and Other Subsidies) Act, 2016: Governs Aadhaar usage. e-KYC must be done through authorized ASAs/KUAs.

## 9.2 Security Architecture

- All data encrypted at rest (AES-256) and in transit (TLS 1.3).

- PAN and Aadhaar numbers stored in tokenized, encrypted format — never in plaintext.

- CIBIL report data encrypted separately with user-specific keys.

- Role-based access control (RBAC) for all internal systems.

- Regular penetration testing and VAPT (Vulnerability Assessment and Penetration Testing).

- SOC 2 Type II compliance target within 12 months of launch.

- All servers hosted in Indian data centers (AWS Mumbai / GCP India).

- Data retention policy: Credit report data auto-deleted after 90 days unless user re-consents.

- Audit trail for every data access event, consent action, and API call.

## 9.3 Legal Requirements Before Launch

- Company incorporation (Pvt. Ltd.) with minimum ₹2 crore net worth if seeking direct CIBIL access.

- Registration as a Specified User with CICs (or operate via authorized API partner).

- Draft and publish: Privacy Policy, Terms of Service, Cookie Policy, Consent Management Framework, and Data Processing Agreement.

- Appoint a Data Protection Officer (DPO) as required by DPDP Act.

- Engage a legal firm specializing in fintech regulatory compliance for ongoing advisory.

# 10. Monetization & Business Model

## 10.1 Revenue Streams

The platform is free for users at the basic tier. Revenue is generated through premium services and partnerships.

| Revenue Stream | Description | Est. Revenue/Unit | Priority |
| --- | --- | --- | --- |
| Expert Consultation | In-person or video consultation with certified financial advisors. Packages: single session, 3-session bundle, or ongoing coaching. | ₹1,500 – ₹10,000 per session/package | Primary |
| Loan Refinancing Referrals | When the AI identifies refinancing opportunities, refer users to partner banks/NBFCs. Earn commission per successful disbursal. | 0.5% – 2% of loan amount | Primary |
| Bank Negotiation Service | Expert team negotiates with existing lenders to reduce interest rates, waive penalties, or restructure loans on behalf of users. | Flat fee or % of savings achieved | Primary |
| Premium Reports | Enhanced AI reports with deeper analysis, multi-bureau comparison, and quarterly monitoring updates. | ₹199 – ₹499 per report | Secondary |
| Lead Generation (B2B) | Qualified, consent-based lead data for banks, NBFCs, insurance companies, and financial product distributors. | ₹50 – ₹500 per qualified lead | Secondary |
| Subscription (Phase 2) | Monthly subscription for ongoing monitoring, alerts, AI coach access, expense tracking, and goal setting (similar to DebtZero). | ₹149 – ₹299/month | Future |

## 10.2 Unit Economics (Projected)

- Cost per CIBIL Report Fetch: ₹15 – ₹40 (depends on API provider and volume).

- Cost per AI Analysis Generation: ₹2 – ₹5 (LLM API tokens).

- Total Cost per Free User: ~₹20 – ₹50 (CIBIL fetch + AI + infrastructure).

- Conversion to Paid Consultation: Target 5–10% of free users.

- Average Consultation Revenue: ₹3,000 – ₹5,000 per converted user.

- Break-even LTV/CAC: If CAC is ₹100–200 per user and 7% convert at ₹4,000 avg revenue, LTV per user = ₹280, making the unit economics viable.

# 11. Development Roadmap & Sprint Plan

## 11.1 Phase 1: MVP (Weeks 1–12)

Sprint 1–2 (Weeks 1–4): Foundation

- Project setup: Repo initialization, CI/CD pipeline, staging/production environments.

- Design system: Component library, Tailwind config, responsive grid, typography, and color tokens.

- Authentication: Mobile OTP signup/login (MSG91 integration) + Google OAuth.

- Database schema design and initial migrations.

- Landing page: Hero section, value proposition, feature highlights, and CTA.

Sprint 3–4 (Weeks 5–8): Core Integration

- KYC Flow: PAN verification API integration + Aadhaar e-KYC with OTP.

- Consent Management: Consent capture UI, storage, and audit trail system.

- CIBIL Integration: API provider onboarding, sandbox testing, production setup.

- Report Parser: JSON parsing engine to extract all loan accounts, credit cards, and enquiries from CIBIL response.

- Credit Report Dashboard: Visual display of parsed report data with highlights and color coding.

Sprint 5–6 (Weeks 9–12): AI Analysis & Polish

- Financial Calculation Engine: Amortization, avalanche/snowball strategies, extra payment simulator, refinancing calculator.

- AI Report Generation: LLM integration for narrative analysis; chart/graph rendering.

- PDF Report Generation: Branded downloadable report.

- Expert Consultation CTA: Booking flow, calendar integration, payment gateway (Razorpay).

- Admin Dashboard: Basic user management, lead pipeline, and consultation tracking.

- QA, security audit, and launch preparation.

## 11.2 Phase 2: Growth Features (Weeks 13–24)

- AI Money Coach chatbot (conversational financial advice).

- EMI Optimizer engine with payment priority ranking.

- Income and expense tracking with category-wise insights.

- Financial goal setting with visual progress tracking.

- Due date reminders via SMS, email, and WhatsApp.

- Partner bank integration for loan refinancing applications.

- Multi-bureau support (Experian, Equifax, CRIF High Mark).

## 11.3 Phase 3: Scale & Monetize (Weeks 25–36)

- Subscription model launch (monthly plans with ongoing monitoring).

- B2B lead generation portal for banks and NBFCs.

- Mobile app (React Native or Flutter) for Android and iOS.

- Vernacular language support (Hindi, Tamil, Telugu, Marathi, Bengali).

- Account Aggregator integration for holistic financial view.

# 12. Team & Resource Requirements

## 12.1 Core Team (MVP Phase)

| Role | Count | Key Skills | Monthly Cost (INR) |
| --- | --- | --- | --- |
| Full-Stack Lead / CTO | 1 | Next.js, Node.js, AWS, system design | ₹2,00,000 – ₹3,50,000 |
| Frontend Developer | 1–2 | React, Next.js, Tailwind, Recharts | ₹80,000 – ₹1,50,000 each |
| Backend Developer | 1–2 | Node.js/Python, PostgreSQL, API integrations | ₹80,000 – ₹1,50,000 each |
| UI/UX Designer | 1 | Figma, user research, responsive design | ₹60,000 – ₹1,20,000 |
| DevOps / Cloud Engineer | 1 (part-time) | AWS, Docker, Kubernetes, Terraform | ₹40,000 – ₹80,000 |
| QA / Testing | 1 | Manual + automated testing, security testing | ₹50,000 – ₹90,000 |
| Product Manager / Founder | 1 | Product strategy, GTM, stakeholder management | Founder equity / as applicable |
| Legal / Compliance Advisor | 1 (retainer) | Fintech regulatory, DPDP, RBI compliance | ₹50,000 – ₹1,00,000 |

## 12.2 External Partners

- CIBIL API Provider: Surepass, Decentro, or IDSPay (integration + ongoing API costs).

- Financial Advisors (Consultants): SEBI-registered investment advisors or NISM-certified professionals for the paid consultation service.

- Legal Firm: For company incorporation, regulatory filings, compliance audits, and ongoing advisory.

- CA / Tax Advisor: For GST registration, financial advisory service licensing, and accounting.

# 13. Key Metrics & KPIs

| Metric Category | KPI | Target (Month 3 Post-Launch) |
| --- | --- | --- |
| Acquisition | Monthly new registrations | 5,000 – 10,000 users |
| Activation | % of registered users who complete CIBIL fetch | > 60% |
| Engagement | % of users who view full AI analysis report | > 80% of activated users |
| Conversion | % of free users who book paid consultation | 5–10% |
| Revenue | Monthly Recurring Revenue (MRR) from consultations + referrals | ₹5,00,000 – ₹15,00,000 |
| Retention | 30-day return rate (users who check report again) | > 25% |
| NPS | Net Promoter Score from post-analysis survey | > 50 |
| Cost Efficiency | Cost per acquired user (CAC) | < ₹200 |

# 14. Risk Assessment & Mitigations

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| CIBIL API access denied or revoked | Medium | Critical | Onboard 2+ API providers from day one. Keep manual report upload as fallback. |
| Regulatory changes (DPDP rules, RBI directives) | High | High | Retain specialized fintech legal counsel. Build consent and data management to be modular and easily updated. |
| Data breach or security incident | Low-Medium | Critical | Encryption at rest and transit, regular VAPT, SOC 2 certification, bug bounty program, cyber insurance. |
| Low conversion to paid consultations | Medium | High | A/B test consultation offers, pricing tiers, and free trial sessions. Add loan referral revenue as parallel stream. |
| User trust deficit (sharing PAN/Aadhaar) | High | High | Transparent privacy policy, security certifications displayed prominently, social proof, and testimonials. |
| AI analysis errors or hallucinations | Medium | Medium | Never use LLM for financial calculations. All numbers come from deterministic engine. LLM only for narrative text. |
| Competitor copies the model | High | Medium | Speed to market, brand building, and depth of expert network create defensibility. First-mover advantage in free CIBIL + AI analysis space. |

# 15. Budget Estimation

## 15.1 Phase 1 MVP Budget (12 Weeks)

| Cost Category | Monthly Estimate (INR) | 12-Week Total (INR) |
| --- | --- | --- |
| Engineering Team (5–7 members) | ₹5,00,000 – ₹8,00,000 | ₹15,00,000 – ₹24,00,000 |
| UI/UX Design | ₹60,000 – ₹1,20,000 | ₹1,80,000 – ₹3,60,000 |
| Cloud Infrastructure (AWS/GCP) | ₹30,000 – ₹60,000 | ₹90,000 – ₹1,80,000 |
| API Costs (CIBIL, KYC, SMS, LLM) | ₹20,000 – ₹50,000 (testing phase) | ₹60,000 – ₹1,50,000 |
| Legal & Compliance | ₹50,000 – ₹1,00,000 | ₹1,50,000 – ₹3,00,000 |
| Miscellaneous (domains, tools, SaaS) | ₹20,000 – ₹40,000 | ₹60,000 – ₹1,20,000 |
| TOTAL ESTIMATED |  | ₹20,40,000 – ₹34,10,000 |

TOTAL MVP INVESTMENT: Approximately ₹20–35 Lakhs for 12-week development. This covers engineering, design, infrastructure, APIs, legal compliance, and launch preparation. Post-launch monthly burn (excluding marketing): ₹6–10 Lakhs depending on user volume.

## 15.2 Post-Launch Monthly Operating Costs

- API Costs (variable): ₹15–40 per user for CIBIL + KYC + AI. At 10,000 users/month = ₹1.5–4 Lakhs.

- Infrastructure: ₹50,000–1,00,000/month (scales with traffic).

- Team: ₹5–8 Lakhs/month (ongoing engineering + support).

- Marketing (Phase 2): ₹2–5 Lakhs/month for digital acquisition (Google, Meta, LinkedIn ads targeting Indian professionals).

Next Steps

1. Validate and finalize the tech stack and API provider selection (1 week).

2. Engage legal counsel for company structure, regulatory filings, and DPDP compliance framework (parallel track).

3. Finalize team hiring or agency engagement for development (1–2 weeks).

4. Complete UI/UX design for the full user journey in Figma (2–3 weeks).

5. Begin Sprint 1 development with project setup and authentication module.

6. Sign API agreements with CIBIL provider and complete sandbox integration.

7. Draft and review all legal documents (Privacy Policy, Terms, Consent Framework).

8. Target MVP launch in 12 weeks from development kickoff.